FINAL INTERNSHIP PROJECT ASSIGNMENT

OpsPilot

Autonomous Incident Investigation Agent

Advanced Agentic AI Capstone • 3-Week Delivery

Assignment Objective Design, build, evaluate, and defend a production-oriented agentic AI system capable of autonomously investigating software incidents using tools, planning, retrieval, reflection, verification, state, and controlled human approval.

Target Level: Internship Final Assessment / Junior Applied Agentic AI Readiness

# 1. Project Overview

Modern engineering teams investigate production incidents by manually checking metrics, logs, deployment history, runbooks, architecture documents, and previous incidents. OpsPilot must automate this investigative workflow while remaining evidence-grounded, observable, bounded, and safe.

## Problem Statement

Given an incident request such as “Investigate why checkout API latency increased in the last two hours,” the system must create an investigation plan, select and execute appropriate tools, maintain state, form and validate hypotheses, critique its own investigation, re-plan when evidence is insufficient, and produce a cited incident report.

## Expected Outcome

Identify a likely root cause and provide an explicit confidence assessment.

Ground conclusions in metrics, logs, deployments, runbooks, or historical incidents.

Explain contradictory or missing evidence.

Recommend next actions.

Require human approval before high-impact operational actions.

## Illustrative Final Response

LIKELY ROOT CAUSE — Example Deployment checkout-v2.4 introduced repeated database retry calls. Confidence: 87% Evidence: • Latency increased 8 minutes after deployment. • Database timeout logs increased 420%. • Historical incident INC-104 showed similar behavior. Recommended action: Roll back checkout-v2.4. Human approval required before rollback.

# 2. Required Agent Architecture

The exact implementation may vary, but the submitted architecture must clearly represent planning, specialized tool access, hypothesis formation, verification, reflection, re-planning, and approval boundaries.

USER

↓

SUPERVISOR / ORCHESTRATOR

↓

PLANNER

↓

METRICS • LOGS • DEPLOYMENTS • KNOWLEDGE RETRIEVAL

↓

HYPOTHESIS GENERATION

↓

EVIDENCE VERIFIER

↓

REFLECTION / CRITIC

↓

RE-PLAN IF INCOMPLETE ¦ REPORT IF SUFFICIENT

↓

HUMAN APPROVAL FOR HIGH-IMPACT ACTIONS

# 3. Mandatory Agentic AI Requirements

## 3.1 Tool Calling

Implement a minimum of seven tools: query_metrics, search_logs, get_deployments, search_incidents, retrieve_runbook, create_incident_report, and request_rollback.

Tools must use structured schemas and accept meaningful arguments.

The model must select tools based on user intent and current investigation state.

## 3.2 Dynamic Tool Registry

Use a registry or equivalent dispatch mechanism to map model-requested tool names to executable functions.

Large hardcoded if/elif execution chains are not acceptable.

## 3.3 Multi-Step Agent Loop

The agent must repeatedly plan or decide, select a tool, execute it, observe the result, and determine the next action.

The investigation sequence must not be fully hardcoded.

## 3.4 Planning and Re-Planning

Generate a structured investigation plan before or during execution.

The plan must include a goal and ordered or dependency-aware steps.

The system must support re-planning when evidence is insufficient, contradictory, or a tool fails.

## 3.5 Reflection / Critic

A reflection stage must assess evidence support, alternative hypotheses, contradictions, and skipped investigative steps.

A failed critique must trigger additional investigation or re-planning.

The team must evaluate whether reflection measurably improves results.

## 3.6 Evaluation

Create at least 30 synthetic incident scenarios with known expected outcomes.

Measure tool-selection accuracy, argument accuracy, investigation success rate, root-cause accuracy, average tool calls, unnecessary tool-call rate, loop completion rate, and evidence groundedness.

Perform written failure analysis rather than reporting scores alone.

## 3.7 Agent State and Memory

Maintain incident goal, plan, observations, tool history, hypotheses, evidence, and iteration count.

Prevent repeated identical tool calls unless the agent explicitly justifies a retry.

## 3.8 RAG Knowledge Layer

Create a knowledge base containing runbooks, historical incidents, architecture documents, and service documentation.

Implement document ingestion, chunking, embedding, vector retrieval, and optional reranking.

Final conclusions must cite retrieved evidence where retrieval influenced the answer.

## 3.9 Agentic RAG

Retrieval must be invoked when the agent decides external knowledge is required rather than on every request.

The agent must be able to reformulate and retry weak retrieval queries.

## 3.10 Human-in-the-Loop

Read-only actions may execute automatically.

Rollback, restart, scaling, or comparable high-impact actions must require explicit approval.

Approval state must be represented in the workflow.

## 3.11 Autonomous Agent Controls

Define hard limits for iterations, tool calls, and retries.

Detect repeated calls, loops, invalid arguments, tool failures, and empty observations.

The system must terminate safely when progress cannot be made.

## 3.12 Observability

Log the full agent trajectory: iteration, decision, tool, arguments, observation, state changes, and termination reason.

Provide a simple trajectory viewer or inspection interface.

# 4. Evaluation Framework

The evaluation pipeline is a core project deliverable and must be executable independently of the user interface.

| Metric | Evaluation Question |
| --- | --- |
| Tool Selection Accuracy | Was the correct tool selected for the task/state? |
| Tool Argument Accuracy | Were structured arguments extracted correctly? |
| Investigation Success Rate | Did the workflow complete the investigation? |
| Root-Cause Accuracy | Did the final diagnosis match the known scenario cause? |
| Average Tool Calls | How efficiently did the agent investigate? |
| Unnecessary Call Rate | How often were irrelevant or redundant tools used? |
| Loop Completion Rate | Did workflows terminate correctly? |
| Evidence Groundedness | Are claims supported by retrieved or tool-derived evidence? |

# 5. Suggested Technical Stack

| Layer | Suggested Technology |
| --- | --- |
| Language | Python |
| LLM | Gemini, OpenAI, or Claude |
| Orchestration | Manual agent loop first; LangGraph migration later |
| API | FastAPI |
| Schemas | Pydantic |
| State / Storage | SQLite or PostgreSQL |
| Vector Retrieval | FAISS, Chroma, or Qdrant |
| Interface | Streamlit or React |
| Packaging | Docker |

Implementation Rule The core tool-calling and agent execution loop must first be implemented manually. The workflow may then be migrated to LangGraph. The intern must explain what the framework abstracts and why the migration improves the system.

# 6. Three-Week Delivery Plan

## Week 1 — Agent Engine

| Timeline | Scope |
| --- | --- |
| Days 1–2 | Tool functions, structured schemas, and dynamic tool registry |
| Days 3–4 | Execution loop, multiple tool calls, and investigation state |
| Day 5 | Planning and sequential tool decisions |
| Days 6–7 | Error recovery, loop detection, bounded autonomy, and stopping conditions |

Week Deliverable: CLI-based autonomous incident investigator

## Week 2 — Intelligence and Grounding

| Timeline | Scope |
| --- | --- |
| Days 8–9 | RAG knowledge layer |
| Day 10 | Agentic retrieval and query reformulation |
| Days 11–12 | Hypothesis generation and evidence validation |
| Day 13 | Reflection, critique, and re-planning |
| Day 14 | Human-in-the-loop approval |

Week Deliverable: Agent investigates, critiques itself, and requests additional evidence or approval when needed

## Week 3 — Production and Evaluation

| Timeline | Scope |
| --- | --- |
| Days 15–16 | LangGraph migration |
| Day 17 | Trajectory logging and observability |
| Day 18 | 30+ scenario evaluation dataset |
| Day 19 | Automated evaluation pipeline and failure analysis |
| Day 20 | UI, FastAPI integration, and Docker packaging |
| Day 21 | Final testing, architecture review, and demo |

Week Deliverable: Production-oriented prototype with evaluation report, observability, and deployment packaging

# 7. Final Submission Requirements

GitHub repository with clean project structure and meaningful commit history.

Architecture diagram showing agents, tools, state, retrieval, reflection, and approval boundaries.

Professional README with setup, architecture, limitations, and demo instructions.

Docker setup for reproducible execution.

At least 30 evaluation scenarios and expected outcomes.

Executable evaluation pipeline and metric summary.

Failure-analysis report with representative bad trajectories and proposed improvements.

Trajectory viewer or inspection interface.

Five-minute final demonstration video.

# 8. Final Technical Review Questions

Why was an agent selected instead of a deterministic workflow?

Where can the agent enter an infinite or wasteful loop?

How is tool-routing accuracy evaluated?

How are malformed or hallucinated tool arguments handled?

What happens if retrieved documents contain prompt injection?

Why is reflection included, and does it improve measured performance?

How are duplicate tool calls prevented?

What state is persisted, and why?

What does LangGraph abstract compared with the manual loop?

When and why must the system ask for human approval?

# 9. Assessment Rubric

| Assessment Area | Weight |
| --- | --- |
| Agent Architecture & Tooling | 20% |
| Planning, State & Autonomous Control | 15% |
| RAG & Evidence Grounding | 15% |
| Reflection, Verification & Re-Planning | 15% |
| Evaluation & Failure Analysis | 20% |
| Observability, Safety & Human Approval | 10% |
| Documentation & Technical Defense | 5% |

# 10. Completion Standard

Job-Readiness Standard A successful intern should be able to build the system, inspect and explain its agent trajectories, quantify failure modes, justify architectural choices, and clearly defend when autonomy should be limited. Completion is based on engineering understanding and measurable system behavior—not merely producing a working chatbot.